🩸 Blood Donation & Emergency Request Platform

Complete Implementation Plan — Aligned with CSE470 Project Outline

MERN Stack  |  MVC Architecture  |  4 Sprints  |  20 Features

| Student ID | Name | Module Responsibility |
| --- | --- | --- |
| 23101209 | Kazi Salman Salim | Donor Interface + Admin (7 features) |
| 23101409 | Miskatul Afrin Anika | Community + History + Content (6 features) |
| 23101197 | Athoy Roy | Patient Side + System + Analytics (7 features) |

SECTION 1 — CSE470 Compliance & Marking Rubric

# Course Outline Compliance Checklist

Before writing a single line of code, every member must understand the exact rules from the project outline. This section maps each rule to your plan.

| Course Requirement | Status | How We Comply |
| --- | --- | --- |
| Web application | ✅ Yes | MERN Stack — runs in browser |
| MVC Architecture MANDATORY | ✅ Yes | React=View, Express Controllers=Controller, Mongoose Models=Model |
| No Django/FastAPI/Flask | ✅ Yes | Using Node.js + Express only |
| Minimum 20 features | ✅ 20 defined | Login/registration NOT counted as features |
| 4 sprints (7–14 days each) | ✅ 4 sprints | Sprint plan defined in Section 3 |
| GitHub version control | ✅ Yes | Branches, commits, issues workflow defined |
| Individual responsibility | ✅ Yes | Each member owns clearly defined features |
| Libraries must not implement major features | ⚠️ Caution | No library does your core feature — see library policy below |
| No code copying / no tutorials | ✅ Yes | All features self-implemented — see warning below |

⚠️ IMPORTANT: Login/Registration does NOT count as a feature per the course outline. Your 20 features start AFTER auth is built.

⚠️ LIBRARY POLICY: You may use React, Express, Mongoose, Nodemailer, Leaflet.js, Recharts, node-cron. You may NOT use any library that implements the matching algorithm, blood type logic, notification routing, or leaderboard calculation. Those must be your own code.

## Marking Rubric Breakdown

| Category | Marks | What You Need |
| --- | --- | --- |
| SRS Document + Version Control (Git) | 2 / 15 | Well-structured SRS + frequent git commits with proper branches |
| MVC Architecture + Project Quality | 3 / 15 | Clean Model/View/Controller separation in EVERY feature |
| Project Showcase — Individual Viva (Q&A) | 10 / 15 | You MUST understand every line of your own code to score here |

The viva is 10 out of 15 marks — it is by far the most important part. Each member must be able to explain their own code in full, not just the result.

SECTION 2 — MVC Architecture (Mandatory — 3 Marks)

# MVC Architecture in MERN Stack

The course strictly requires MVC architecture. In MERN, this maps as follows — every member must implement this pattern in ALL their features:

| MVC Layer | MERN Equivalent | Location in Project | Responsibility |
| --- | --- | --- | --- |
| Model | Mongoose Schema | server/models/ | Defines data structure and DB interaction |
| View | React Components | client/src/components/ | Renders UI, receives data as props, sends user events |
| Controller | Express Controller Functions | server/controllers/ | Handles HTTP requests, calls Model, returns response |
| Router | Express Routes | server/routes/ | Maps URL endpoints to Controller functions |

## Full Project Folder Structure (MVC Compliant)

blood-donation-platform/ ├── client/ ← VIEW LAYER (React) │ ├── public/ │ └── src/ │ ├── components/ ← Reusable UI components │ │ ├── donor/ ← Salman's components │ │ ├── patient/ ← Athoy's components │ │ ├── community/ ← Anika's components │ │ ├── admin/ ← Shared admin components │ │ └── shared/ ← Shared UI (Navbar, Footer, etc.) │ ├── pages/ ← Full page components (one per route) │ ├── context/ ← React Context for global state (Auth) │ └── App.js ← Route definitions │ ├── server/ ← CONTROLLER + MODEL LAYER │ ├── models/ ← MODEL: Mongoose schemas │ │ ├── Donor.js │ │ ├── BloodRequest.js │ │ ├── Donation.js │ │ ├── Feedback.js │ │ ├── Notification.js │ │ └── FAQ.js │ ├── controllers/ ← CONTROLLER: Business logic │ │ ├── donorController.js ← Salman │ │ ├── requestController.js ← Athoy │ │ ├── communityController.js ← Anika │ │ └── adminController.js ← Shared │ ├── routes/ ← ROUTER: Maps URLs to controllers │ │ ├── donorRoutes.js │ │ ├── requestRoutes.js │ │ ├── communityRoutes.js │ │ └── adminRoutes.js │ ├── middleware/ ← Auth + Role guard middleware │ │ ├── authMiddleware.js │ │ └── adminOnly.js │ ├── utils/ ← Helper functions (NOT libraries) │ │ └── bloodCompatibility.js ← Your own matching algorithm │ ├── jobs/ ← Cron jobs (reminders) │ │ └── reminderJob.js │ └── server.js ← Entry point ├── .gitignore ├── .env ← NEVER pushed to git └── README.md

## How MVC Works — Example Flow (Viva Answer)

When a donor submits a registration form, here is exactly what happens in MVC order:

- (View) RegisterPage.jsx collects form data and calls POST /api/auth/register via fetch/axios

- (Router) donorRoutes.js receives the request and passes it to donorController.registerDonor

- (Controller) donorController.js validates the input, hashes the password with bcrypt, then calls Donor.create()

- (Model) Donor.js (Mongoose schema) saves the data to MongoDB

- (Controller) Returns a JWT token in the JSON response

- (View) React receives the token, stores it in Context, redirects to the dashboard

VIVA TIP — Every member must be able to trace ANY of their features through all 3 layers: Model → Controller → View. Practice explaining this flow out loud before the viva.

SECTION 3 — 4-Sprint Delivery Plan

# Sprint Plan (4 Sprints × 7–14 Days)

Per the course outline, the entire project must be completed in exactly 4 sprints. You must push code to GitHub at the END of each sprint regardless of completion status. Submit the sprint form on the due date.

## Sprint 1 — Foundation & Core Setup (Days 1–12)

Goal: Project skeleton, MVC structure, authentication, and first core features running

| Task | Salman | Anika | Athoy |
| --- | --- | --- | --- |
| Shared Setup (Days 1–3) | Set up GitHub repo, create dev branch, install all npm packages, set up MongoDB Atlas connection, build auth (login/register — NOT a feature, just foundation) | Clone repo, set up React client with create-react-app, set up folder structure, build Navbar/Sidebar shared components | Clone repo, set up Express server.js, connect MongoDB, write base middleware files |
| Individual Work (Days 4–12) | Feature 1: Donor Registration & Profile (Model + Controller + View) Feature 2: Donor Availability + 56-day lock logic | Feature 5: Donation History page + stats Feature 12: Request History + records table | Feature 8: Emergency Request posting form Feature 9: Blood Compatibility Matching Algorithm (write your own — no library!) |
| Git Deliverable | Push feature/salman-sprint1 branch | Push feature/anika-sprint1 branch | Push feature/athoy-sprint1 branch |

## Sprint 2 — Core Features Expansion (Days 13–26)

Goal: Notifications, matching, map search, leaderboard, admin basics all working

| Task | Salman | Anika | Athoy |
| --- | --- | --- | --- |
| Individual Work | Feature 3: Notification system (in-app + email) Feature 4: Accept/Decline consent flow | Feature 13: Leaderboard (monthly + all-time) Feature 14: Eligibility reminder + health tips cron job | Feature 10: Leaflet.js map with donor pins + radius filter Feature 11: Request status tracker (step-by-step workflow) |
| Git Deliverable | Push feature/salman-sprint2 branch, open at least 3 GitHub Issues describing bugs or tasks | Push feature/anika-sprint2 branch | Push feature/athoy-sprint2 branch |

## Sprint 3 — Remaining Features (Days 27–40)

Goal: All 20 features implemented. Polish and connect modules together.

| Task | Salman | Anika | Athoy |
| --- | --- | --- | --- |
| Individual Work | Feature 6: Verification Badge system Feature 7: Privacy-protected contact sharing Feature 16: Admin User Management Dashboard | Feature 15: Donor-Requester feedback & rating Feature 20: FAQ/Content management (admin editor) | Feature 17: Blood Inventory supply dashboard Feature 18: Analytics charts (Recharts) Feature 19: Broadcast emergency alerts |
| Integration Work | Connect notifications ↔ request posting flow | Connect feedback ↔ completed donation trigger | Connect broadcast ↔ donor query system |
| Git Deliverable | All feature branches merged into dev via Pull Requests (with teammate review) | Same | Same |

## Sprint 4 — Testing, Polish & Submission Prep (Days 41–56)

Goal: Bug-free, polished, demo-ready project. Every member prepares for viva.

| Area | Tasks for All Members |
| --- | --- |
| Bug Fixing | End-to-end testing of full flow: Register → Post Request → Match → Notify → Accept → Contact Share → Complete → Feedback |
| UI Polish | Consistent styling across all pages, responsive design for mobile, loading spinners, error messages |
| MVC Review | Each member reviews their own controllers — ensure NO business logic is in Routes or in React components |
| Viva Prep | Each member writes down: what each of their features does, which files they wrote, which MongoDB schema they own, how the MVC flow works for each feature |
| Git Final | Merge dev → main, ensure clean commit history, add faculty as collaborator |
| Demo Prep | Prepare a 5-minute demo script covering all 20 features. Practice as a group at least once. |

SECTION 4 — Git Workflow (Marks Depend on This)

# Git Workflow for Maximum Marks

The rubric awards 3 marks for 'Excellent use of Git: commits, issues, branches, and collaboration clearly shown.' This section tells you exactly what to do to earn all 3 marks.

## Branch Strategy

main ← Final working code only. Merge here at end of each sprint. │ └── dev ← Integration branch. Everyone merges their work here first. │ ├── feature/salman-donor-registration ├── feature/salman-notifications ├── feature/salman-admin-dashboard ├── feature/anika-leaderboard ├── feature/anika-donation-history ├── feature/anika-faq-management ├── feature/athoy-matching-algorithm ├── feature/athoy-map-search └── feature/athoy-analytics

## Daily Workflow — What Every Member Does Each Day

- Morning: Pull latest dev to avoid conflicts

git checkout dev git pull origin dev git checkout feature/your-branch-name git merge dev # bring in teammates' latest changes

- While working: Commit frequently with meaningful messages

# Good commit messages (this is what the faculty sees): git commit -m 'feat: add blood compatibility matching algorithm' git commit -m 'feat: donor availability toggle with 56-day lock' git commit -m 'fix: leaderboard not updating after new donation' git commit -m 'mvc: move matching logic from route to controller' git commit -m 'ui: add urgency color badges to request cards'

- When feature is done: Open a Pull Request on GitHub → dev, tag a teammate to review

## GitHub Issues — Required for Full Marks

The rubric specifically mentions 'issues' as part of excellent Git usage. Each member must open and close GitHub Issues throughout the project.

| Issue Title (example) | Label | Assigned To |
| --- | --- | --- |
| Implement 56-day donor eligibility lock | enhancement | Salman |
| Blood compatibility map returns wrong donors | bug | Athoy |
| Leaderboard not filtering by city correctly | bug | Anika |
| Add loading spinner to request form submit | enhancement | Anika |
| Admin broadcast email not sending to O- donors | bug | Athoy |

Aim for: Each member opens at least 5–8 issues across all sprints, and closes them when resolved. Issues show your workflow is professional.

## Git Config Reminder — Shared Laptop (Anika)

Since Anika uses Salman's laptop, run this inside the project folder to set her identity locally:

cd blood-donation-platform git config --local user.name 'Miskatul Afrin Anika' git config --local user.email 'anika@example.com' # This overrides Salman's global config ONLY inside this folder

SECTION 5 — Kazi Salman Salim (23101209) — 7 Features

# Salman — Donor Interface + Admin User Management

## Feature 1 — Donor Registration & Profile

### MVC Breakdown

| Layer | File | What You Write |
| --- | --- | --- |
| Model | server/models/Donor.js | Schema with: name, email, password(hashed), bloodType, city, area, medicalFlags, isAvailable, isVerified, lastDonationDate, nextEligibleDate, donationCount, badges, role |
| Controller | server/controllers/donorController.js | registerDonor(), getDonorProfile(), updateDonorProfile() — validation, bcrypt hashing, JWT generation |
| Route | server/routes/donorRoutes.js | POST /api/donors/register, GET /api/donors/:id, PUT /api/donors/:id |
| View | client/src/components/donor/RegisterPage.jsx | Multi-step form: Step1=personal info, Step2=blood type selector, Step3=city/area, Step4=medical flags |
| View | client/src/components/donor/DonorProfilePage.jsx | Profile card: blood type badge, stats row (total donations, lives helped, next eligible date), badges grid, edit button |

### MongoDB Schema

// server/models/Donor.js const donorSchema = new mongoose.Schema({ name: { type: String, required: true }, email: { type: String, unique: true, required: true }, password: { type: String, required: true }, // bcrypt hashed bloodType: { type: String, enum:['A+','A-','B+','B-','AB+','AB-','O+','O-'], required: true }, city: String, area: String, medicalFlags: { diabetic: Boolean, onMedication: Boolean, recentSurgery: Boolean }, isAvailable: { type: Boolean, default: true }, isVerified: { type: Boolean, default: false }, lastDonationDate: Date, nextEligibleDate: Date, // calculated: lastDonationDate + 56 days donationCount: { type: Number, default: 0 }, badges: [String], role: { type: String, enum:['donor','admin'], default: 'donor' } });

## Feature 2 — Donor Availability Management

### MVC Breakdown

- Donor.js — isAvailable (Boolean), nextEligibleDate (Date) fields Model:

- donorController.toggleAvailability() — checks if today >= nextEligibleDate before allowing toggle ON Controller:

- PUT /api/donors/:id/availability Route:

- AvailabilityToggle.jsx — large on/off switch, grayed out if within 56-day window, countdown badge showing days remaining View:

### Key Logic — 56-Day Enforcement (Write this yourself, no library)

// Inside donorController.js - toggleAvailability() const toggleAvailability = async (req, res) => { const donor = await Donor.findById(req.params.id); const today = new Date(); if (req.body.isAvailable === true && donor.nextEligibleDate > today) { return res.status(400).json({ msg: 'Not eligible yet', nextDate: donor.nextEligibleDate }); } donor.isAvailable = req.body.isAvailable; await donor.save(); res.json({ success: true, isAvailable: donor.isAvailable }); };

## Feature 3 — Incoming Request Notifications

- server/models/Notification.js — donorId, requestId, message, bloodType, hospital, urgency, isRead, createdAt Model:

- notificationController.js — getNotifications(), markAsRead(), sendNotification() (called internally after new request posted) Controller:

- GET /api/notifications/:donorId — PUT /api/notifications/:id/read Routes:

- NotificationBell.jsx — bell icon in navbar with unread count badge; NotificationPanel.jsx — slide-out drawer; each card shows blood type, hospital, urgency (color-coded), distance View:

- Email alerts sent via Nodemailer when new compatible request is posted

## Feature 4 — Request Response & Consent Flow

- requestController.respondToRequest() — donor accepts/declines; if accepted, sets donorConsent=true Controller:

- requestController.requesterConsent() — requester acknowledges match; if acknowledged, sets requesterConsent=true Controller:

- Only when BOTH consents are true → contact info is unlocked (GET /api/requests/:id/contact returns real phone/email)

- ConsentModal.jsx — confirmation popup; ContactReveal.jsx — shows masked vs revealed contact View:

## Feature 6 — Verification Badge System

- Add verificationStatus field to Donor.js: 'none' | 'pending' | 'verified' | 'rejected' Model:

- donorController.applyForVerification() — saves document upload path; adminController.approveVerification() Controller:

- VerificationRequestForm.jsx — file upload with status tracker; VerifiedBadge.jsx — blue checkmark component used everywhere View:

- Verified donors are ranked higher in search: add sort by isVerified in donor search query

## Feature 7 — Privacy-Protected Contact Sharing

- No extra Model needed — uses donorConsent + requesterConsent fields in BloodRequest schema

- contactController.getContactInfo() — checks both consent flags, returns real data only if both true, otherwise returns masked string Controller:

- MaskedContact.jsx — shows +880-1***-***34 format; ContactUnlocked.jsx — shows real details after unlock View:

// Masking function — write this yourself const maskPhone = (phone) => { return phone.slice(0,6) + '***-***' + phone.slice(-2); };

## Feature 16 — Admin User Management Dashboard

- adminController.getAllUsers() — supports query params: role, status, search by name/email Controller:

- adminController.suspendUser(), adminController.approveVerification() Controller:

- All prefixed with /api/admin/ and protected by authMiddleware + adminOnly middleware Routes:

- AdminLayout.jsx — sidebar with navigation; UserManagementTable.jsx — searchable/filterable table with action buttons (View, Suspend, Verify) View:

- ActivityLogModal.jsx — shows login history per user View:

SALMAN VIVA PREP — Be ready to explain: how bcrypt hashing works, how JWT auth works, how the 56-day lock is enforced in the controller, why contact info is masked and when it's revealed, and how adminOnly middleware works.

SECTION 6 — Miskatul Afrin Anika (23101409) — 6 Features

# Anika — Community, History & Content Management

## Feature 5 — Donation History & Statistics

### MVC Breakdown

| Layer | File | What You Write |
| --- | --- | --- |
| Model | server/models/Donation.js | donorId(ref), requestId(ref), donationDate, bloodType, location, recipientAnonymized, status(Scheduled/Completed/Cancelled) |
| Controller | server/controllers/communityController.js | getDonationHistory(donorId, filters), getDonorStats(donorId) — aggregation for monthly breakdown |
| Route | server/routes/communityRoutes.js | GET /api/donors/:id/history, GET /api/donors/:id/stats |
| View | client/src/components/community/DonationHistoryPage.jsx | Table with: Date, Recipient(anonymized), Blood Type, Location, Status. Date range filter, blood type filter, CSV export button |
| View | client/src/components/community/DonationStatsCard.jsx | Big numbers: Total Donations, Lives Helped, Streak. Bar chart (Recharts) showing monthly count |

### MongoDB Schema — Donation

// server/models/Donation.js const donationSchema = new mongoose.Schema({ donorId: { type: mongoose.Schema.Types.ObjectId, ref: 'Donor' }, requestId: { type: mongoose.Schema.Types.ObjectId, ref: 'BloodRequest' }, donationDate: Date, bloodType: String, location: String, recipientAnonymized: String, // 'Patient #' + random 4-digit number status: { type: String, enum: ['Scheduled','Completed','Cancelled'], default: 'Scheduled' } });

## Feature 12 — Request History & Records

- Uses existing BloodRequest schema (Athoy's model) — no new schema needed Model:

- communityController.getRequesterHistory() — query BloodRequest by requesterId, support filter by date range, blood type, status Controller:

- GET /api/requesters/:id/history?from=&to=&bloodType=&status= Route:

- RequestHistoryPage.jsx — table with columns: Date, Blood Type, Units, Urgency badge, Matched Donor (anonymized), Status; click row to expand detail View:

- ExportCSVButton.jsx — converts table data to CSV and triggers browser download (write manually using array join, no library) View:

## Feature 13 — Donor Leaderboard & Recognition

### Key Logic — MongoDB Aggregation (Write this yourself)

// communityController.js - getLeaderboard() const getLeaderboard = async (req, res) => { const { type, city } = req.query; // type = 'monthly' or 'alltime' const matchStage = city ? { city } : {}; if (type === 'monthly') { const start = new Date(); start.setDate(1); // first day of this month matchStage.donationDate = { $gte: start }; } const leaders = await Donation.aggregate([ { $match: matchStage }, { $group: { _id: '$donorId', total: { $sum: 1 } } }, { $sort: { total: -1 } }, { $limit: 20 }, { $lookup: { from: 'donors', localField: '_id', foreignField: '_id', as: 'donor' } } ]); res.json(leaders); };

- GET /api/leaderboard?type=monthly&city=Dhaka Route:

- LeaderboardPage.jsx — Monthly/All-Time tab toggle; city filter; Top 3 with medal icons (gold/silver/bronze); ranked table below View:

- BadgeShowcase.jsx — badge grid: unearned shown in grayscale with lock icon; earned shown in color View:

- MilestonePopup.jsx — animated popup when a new badge is earned (triggered after donation recorded) View:

## Feature 14 — Eligibility Reminder & Health Tips

- No new model needed — reads Donor.nextEligibleDate Model:

- server/jobs/reminderJob.js — runs daily at 8 AM using node-cron; finds donors where nextEligibleDate <= today+2; sends email via Nodemailer Cron Job:

- EligibilityReminderCard.jsx — on donor dashboard: countdown 'X days until next donation'; green when eligible now View:

- HealthTipsSection.jsx — list of 10 tips stored as a static array in the component (no DB needed); rotates by day of month index View:

// server/jobs/reminderJob.js const cron = require('node-cron'); cron.schedule('0 8 * * *', async () => { // runs every day at 8:00 AM const soon = new Date(); soon.setDate(soon.getDate() + 2); const donors = await Donor.find({ nextEligibleDate: { $lte: soon }, isAvailable: false }); for (const donor of donors) { await sendReminderEmail(donor.email, donor.name, donor.nextEligibleDate); } });

## Feature 15 — Donor-Requester Feedback System

### MVC Breakdown

- server/models/Feedback.js — donorId, requestId, rating(1-5), message(String, max 300), allowPublic(Boolean), createdAt Model:

- communityController.submitFeedback() — only allowed if request status = 'Completed' and user is the requester; communityController.getDonorFeedback() — returns approved public feedback Controller:

- POST /api/feedback — GET /api/feedback/donor/:id — PUT /api/feedback/:id/consent Route:

- FeedbackForm.jsx — star rating (build with 5 clickable star icons, useState to track selected), message textarea, public consent checkbox View:

- DonorFeedbackSection.jsx — on donor profile page, shows feedback cards with stars, message, date (requester stays anonymous) View:

## Feature 20 — Content & FAQ Management

- server/models/FAQ.js — question(String), answer(String), category(String), order(Number), isActive(Boolean) Model:

- adminController.createFAQ(), updateFAQ(), deleteFAQ() — admin only; communityController.getFAQs() — public Controller:

- GET /api/content/faqs (public) — POST/PUT/DELETE /api/admin/faqs (admin only) Route:

- FAQPage.jsx — accordion list, categories as tabs (Eligibility / Blood Types / Preparation / After Donation) View:

- BloodCompatibilityChartPage.jsx — color-coded compatibility table (build as a static component with hard-coded data) View:

- AdminContentEditor.jsx — add/edit/delete FAQ entries, form with question + answer + category fields View:

ANIKA VIVA PREP — Be ready to explain: how the MongoDB aggregation pipeline works for leaderboard, how the cron job triggers, how feedback public consent works, how the accordion FAQ component handles state, and how CSV export is done without a library.

SECTION 7 — Athoy Roy (23101197) — 7 Features

# Athoy — Patient/Hospital Interface + System + Analytics

## Feature 8 — Emergency Blood Request Posting

### MVC Breakdown

| Layer | File | What You Write |
| --- | --- | --- |
| Model | server/models/BloodRequest.js | requesterId(ref), bloodType, unitsNeeded, hospital, location, urgency, status(6 stages), matchedDonorId, donorConsent, requesterConsent, statusHistory[{stage, timestamp}], createdAt |
| Controller | server/controllers/requestController.js | createRequest() — saves request, calls getCompatibleDonors(), triggers notification sending |
| Route | server/routes/requestRoutes.js | POST /api/requests, GET /api/requests/:id |
| View | client/src/components/patient/PostRequestPage.jsx | Form: blood type selector, units (1-10), hospital name, address, urgency radio buttons (Critical/Urgent/Normal color-coded), submit with loading state |
| View | client/src/components/patient/RequestCard.jsx | Reusable card: blood type badge, urgency badge, hospital, units, time posted, status |

### Blood Request Schema

// server/models/BloodRequest.js const bloodRequestSchema = new mongoose.Schema({ requesterId: { type: mongoose.Schema.Types.ObjectId, ref: 'User', required: true }, bloodType: { type: String, enum:['A+','A-','B+','B-','AB+','AB-','O+','O-'] }, unitsNeeded: { type: Number, min: 1, max: 10 }, hospital: String, location: String, urgency: { type: String, enum: ['Critical','Urgent','Normal'], default: 'Normal' }, status: { type: String, default: 'Open', enum: ['Open','Donors Notified','Donor Matched','Contact Shared','Scheduled','Completed'] }, statusHistory: [{ stage: String, timestamp: Date }], matchedDonorId: { type: mongoose.Schema.Types.ObjectId, ref: 'Donor' }, donorConsent: { type: Boolean, default: false }, requesterConsent: { type: Boolean, default: false }, createdAt: { type: Date, default: Date.now } });

## Feature 9 — Blood Compatibility Matching Algorithm

### THIS IS A MAJOR FEATURE — You must write this algorithm yourself, no library allowed

// server/utils/bloodCompatibility.js — YOUR OWN CODE const compatibilityMap = { 'A+': ['A+', 'A-', 'O+', 'O-'], 'A-': ['A-', 'O-'], 'B+': ['B+', 'B-', 'O+', 'O-'], 'B-': ['B-', 'O-'], 'AB+': ['A+','A-','B+','B-','AB+','AB-','O+','O-'], // universal recipient 'AB-': ['AB-', 'A-', 'B-', 'O-'], 'O+': ['O+', 'O-'], 'O-': ['O-'], // universal donor — can only receive O- }; const getCompatibleDonorTypes = (neededBloodType) => compatibilityMap[neededBloodType] ¦¦ []; // Used in requestController.js after new request is created: const findEligibleDonors = async (bloodType, city) => { const compatibleTypes = getCompatibleDonorTypes(bloodType); const today = new Date(); return await Donor.find({ bloodType: { $in: compatibleTypes }, city: city, isAvailable: true, $or: [{ nextEligibleDate: { $lte: today } }, { lastDonationDate: null }] }).sort({ isVerified: -1 }); // verified donors appear first };

- This function is called inside requestController.createRequest() right after saving the new request

- Results are then passed to the notification system (Salman's Feature 3) to alert matching donors

## Feature 10 — Location-Based Donor Search

- Leaflet.js — allowed because it only renders the map UI, YOU write all the search and filter logic Map Library:

- Use OpenStreetMap Nominatim API (free, no key needed) to convert city names to lat/long on donor registration Geocoding:

- Write your own Haversine distance formula (no library) Distance:

// client/src/utils/distance.js — Write this yourself const haversineDistance = (lat1, lon1, lat2, lon2) => { const R = 6371; // Earth radius in km const dLat = (lat2 - lat1) * Math.PI / 180; const dLon = (lon2 - lon1) * Math.PI / 180; const a = Math.sin(dLat/2)**2 + Math.cos(lat1*Math.PI/180) * Math.cos(lat2*Math.PI/180) * Math.sin(dLon/2)**2; return R * 2 * Math.atan2(Math.sqrt(a), Math.sqrt(1-a)); };

- DonorMapPage.jsx — Leaflet map centered on Dhaka; donor pins colored by blood type; radius filter buttons (5km/10km/20km) that re-filter pins using your distance function View:

- DonorListSidebar.jsx — list sorted nearest first; click to zoom map to that donor View:

## Feature 11 — Request Status Workflow Tracking

- statusHistory array in BloodRequest.js — each entry: { stage: String, timestamp: Date } Model:

- requestController.updateStatus() — validates role-based permission before allowing stage advance Controller:

- GET /api/requests/:id/status — PUT /api/requests/:id/status Route:

- StatusTracker.jsx — 6-step horizontal progress bar; completed=green, current=blue (pulsing), upcoming=gray; each step shows timestamp View:

- Both requester and matched donor see the tracker; role determines which action button appears View:

## Feature 17 — Blood Inventory & Supply Overview

- adminController.getBloodInventory() — MongoDB aggregation: group available+verified donors by bloodType per city Controller:

- GET /api/admin/inventory?city=Dhaka Route:

- InventoryDashboard.jsx — 8 blood type cards in a 2×4 grid; color: green>10, yellow 3–10, red<3; city dropdown filter View:

- CriticalShortageAlert.jsx — red banner at top if any blood type has <3 donors in selected city View:

- BloodTypeBarChart.jsx — Recharts BarChart showing donor count per blood type (Recharts is allowed — it only renders the chart, YOU prepare the data) View:

## Feature 18 — Platform Analytics & Reporting

### This feature requires 4 separate API calls, each aggregating different data

| Chart | API Route | What Your Controller Does |
| --- | --- | --- |
| Requests per week (line chart) | GET /api/admin/analytics/requests | Aggregate BloodRequest by createdAt week, count per week for last 8 weeks |
| Donations by city (bar chart) | GET /api/admin/analytics/donations | Aggregate Donation by location field, sum counts |
| Match rate by blood type (pie chart) | GET /api/admin/analytics/matchrate | Count total requests vs matched requests per blood type |
| Avg donor response time | GET /api/admin/analytics/responsetime | Calculate average time between request createdAt and first donorConsent timestamp |

- AnalyticsDashboard.jsx — 4 sections each with a Recharts chart + stat summary cards below View:

## Feature 19 — Broadcast Emergency Alerts

- adminController.sendBroadcast() — queries eligible+available donors by bloodType + city; sends email to each via Nodemailer loop; saves to AlertLog Controller:

- server/models/AlertLog.js — bloodType, city, message, donorsNotified(Number), sentBy(adminId), sentAt(Date) Model:

- POST /api/admin/broadcast — GET /api/admin/broadcast/history Route:

- BroadcastAlertPage.jsx — blood type selector, city selector, message input (200 char limit), preview showing estimated donor count, confirm dialog before send View:

- AlertHistoryTable.jsx — table of past broadcasts: Date, Blood Type, City, Message, Donors Notified View:

// requestController.js - sendBroadcast() const sendBroadcast = async (req, res) => { const { bloodType, city, message } = req.body; const compatTypes = getCompatibleDonorTypes(bloodType); const donors = await Donor.find({ bloodType: { $in: compatTypes }, city, isAvailable: true }); for (const donor of donors) { await sendBroadcastEmail(donor.email, donor.name, message); } await AlertLog.create({ bloodType, city, message, donorsNotified: donors.length, sentBy: req.user.id }); res.json({ success: true, notified: donors.length }); };

ATHOY VIVA PREP — Be ready to explain: the full blood compatibility algorithm and why each type maps to its compatible donors, the Haversine distance formula and why it's used, the MongoDB aggregation pipeline for analytics, how the status workflow enforces the correct order of stages, and why the broadcast reuses the compatibility map.

SECTION 8 — Viva Preparation (10 Marks)

# Individual Viva Preparation Guide

The viva is 5 minutes demo + 5 minutes Q&A per person. At 10/15 marks it is the single biggest part of your grade. A perfect score requires 'deep understanding of the entire project, clear logic, confident use of tech and architecture.'

## Questions Every Member Must Be Able to Answer

- What is MVC architecture and how is it implemented in your project?

- Walk me through the full flow of one of your features — from the React component to the database and back

- Where is the Controller in your code? Show me a controller function you wrote

- What is a Mongoose schema? Show me one you defined

- How does JWT authentication work? How does your middleware use it?

- What does your feature do if the user inputs invalid data?

- Why did you choose to put this logic in the controller and not in the route or the React component?

## Feature-Specific Viva Questions

| Member | Likely Viva Questions |
| --- | --- |
| Salman | How does bcrypt work? How is the JWT token generated and verified? What happens if a donor tries to enable availability before 56 days? How does the contact masking work and when is it unmasked? How does the admin middleware prevent a normal user from accessing admin routes? |
| Anika | How does your MongoDB aggregation pipeline for the leaderboard work? How does node-cron schedule the reminder email? What stops a requester from submitting feedback before the donation is complete? How do you export CSV without a library? How does the FAQ accordion manage open/closed state in React? |
| Athoy | Explain the blood compatibility map — why can O- only receive from O-? Walk through the Haversine formula. What triggers the matching algorithm? How does the status workflow prevent a stage from being skipped? How does the analytics aggregation group requests by week? |

## Demo Script (5 Minutes — Practice This)

- (0:00) Open homepage — show login/register screen, mention auth is not counted as a feature

- (0:30) Log in as a donor — show DonorProfilePage: blood type badge, donation count, next eligible date, verification badge

- (1:00) Log in as a patient — post an emergency blood request (Critical, A+, Dhaka) — show the form and submit

- (1:30) Switch back to donor — show notification bell has a new alert, open it, show the request details, click Accept

- (2:00) Show the Leaflet map with donor pins, demonstrate the 5km/10km/20km radius filter working

- (2:30) Show request status tracker moving from 'Open' → 'Donor Matched' → 'Contact Shared'

- (3:00) Show Leaderboard page, monthly tab, city filter — show donor badges

- (3:30) Log in as admin — show User Management table (search, filter, suspend button), then Blood Inventory dashboard with shortage alerts

- (4:00) Show Analytics dashboard — line chart, bar chart, pie chart all populated with data

- (4:30) Show Broadcast alert form — select O-, Dhaka — show donor count preview — confirm send

- (5:00) End — mention 20 features across 4 modules, MVC architecture, 4 sprints

🩸 Good luck, Group 6! The viva is where marks are won or lost. Know your own code deeply — every line, every function, every route. Build something that could actually save lives.